StayPulse

Brainstorm and Idea Prioritization

Phase 1: Ideation

| Item | Details |
| --- | --- |
| Project | StayPulse: Hotel Booking and Property Management Web Application (MERN stack) |
| Phase | Phase 1: Ideation |
| Document | Brainstorm and Idea Prioritization |
| Version / date | 1.0, 28 October 2026 |
| Basis | Inspection of the uploaded StayPulse source repository. Statements are tagged as implemented, partial, proposed, assumption, or not verified. |

# 1. Project Idea

StayPulse is a web application where guests find and reserve hotel rooms, property owners list and manage their own properties, and a platform administrator reviews new listings before they become public. Bookings are demonstrations only: the system does not collect card details or process payments (verified in the booking controller, which marks every reservation as an unpaid demo).

# 2. Background and Motivation

The following points are general domain observations used as motivation. They are assumptions and are not based on a survey or published statistics.

- Assumption: Travellers compare several properties and need clear price, amenity and availability information in one place.

- Assumption: Small property owners need a simple way to publish rooms and see who has reserved them.

- Assumption: A marketplace needs some quality control over listings, so an approval step is useful.

- Academic motivation: The project exercises a full MERN workflow, authentication, role-based access control and a booking-conflict problem that is technically interesting to solve.

# 3. Brainstormed Problem Areas

| Area | Problem observed or assumed | Basis |
| --- | --- | --- |
| Discovery | Hard to filter properties by city, price and amenities in one view | Assumption |
| Availability | Double booking when two people reserve the same room for overlapping dates | Assumption; addressed in code |
| Owner operations | Managing several properties, rooms, rates and reservations without a central tool | Assumption |
| Trust | Unverified listings may reduce user confidence | Assumption |
| Privacy | Administrators and other users should not see private guest data | Design decision in code |
| Access control | Each role should see only the functions it needs | Implemented |

# 4. Possible Solution Ideas

- A. Static hotel listing site with an enquiry form

- B. Booking marketplace with open listing (no admin review)

- C. Multi-role platform with admin-approved listings and demo bookings (StayPulse)

- D. Full commercial platform with live payment gateway

- E. Owner-only property management tool (no guest booking)

# 5. Idea Prioritization Criteria

Each idea was scored from 1 (poor) to 5 (strong) against five weighted criteria. The scores are a judgement made for this document (assumption); they are not measured data.

Table 1: Criteria and weights

| Criterion | Weight (%) |
| --- | --- |
| Feasibility within an academic timeline | 25 |
| Relevance to learning outcomes (full-stack, security, RBAC) | 20 |
| Value to target users | 25 |
| Demonstrable without real payments | 15 |
| Low technical and delivery risk | 15 |

Table 2: Comparison of potential solutions (weighted score out of 5)

| Solution | Feas. | Learn. | Value | Demo | Risk | Score |
| --- | --- | --- | --- | --- | --- | --- |
| A. Static hotel listing site with an enquiry form | 5 | 2 | 2 | 4 | 5 | 3.50 |
| B. Booking marketplace with open listing (no admin review) | 4 | 3 | 3 | 4 | 4 | 3.55 |
| C. Multi-role platform with admin-approved listings and demo bookings (StayPulse) | 3 | 5 | 5 | 5 | 3 | 4.20 |
| D. Full commercial platform with live payment gateway | 1 | 3 | 5 | 1 | 1 | 2.40 |
| E. Owner-only property management tool (no guest booking) | 4 | 3 | 3 | 3 | 4 | 3.40 |

Feas. = feasibility, Learn. = learning relevance, Value = user value, Demo = demonstrable without payments, Risk = low risk.

# 6. Reasons for Selecting StayPulse

Highest weighted score: C. Multi-role platform with admin-approved listings and demo bookings (StayPulse) (4.20).

- It covers the three roles needed to show a realistic marketplace: guest, owner and administrator.

- Excluding real payments keeps the scope manageable while still showing booking, pricing (server-side GST calculation) and cancellation.

- The approval workflow and slot-based availability add depth without requiring external services.

- Option D carries the highest risk and compliance burden for an academic project, so it is treated as future work.

# 7. Expected Benefits and Target Users

| User | Expected benefit | Status in repository |
| --- | --- | --- |
| Guest | Search and filter properties, view rooms, reserve and cancel, see booking history | Implemented |
| Property Owner | Create properties and rooms, set prices, view reservations and simple analytics | Implemented |
| Platform Admin | Approve or reject listings, view aggregate metrics, suspend or reactivate users | Implemented |
| Academic evaluator | A working full-stack example with role-based security and automated backend tests | Implemented (tests not re-run here) |

## Status legend

| Tag | Meaning |
| --- | --- |
| Implemented | Supported by code in the repository (verified by reading the source). |
| Partial | Present in code but incomplete, UI-only, or not wired end to end. |
| Proposed | Not in the repository; suggested for future work or planning. |
| Assumption | A reasonable statement not verifiable from the repository. |
| Not Verified | Could not be confirmed (for example, tests that were not executed). |